Dear Parent/Carers,

**Update to Early Years Expansion Programme**

I am writing to update you on progress regarding extension of the nursery (Early Years) provision within St Catherine’s Primary School.

Phase 1 of the nursery extension works has progressed well and to date several key activities have been completed including (1) relocation of P1/P2 playpark onto grass beside pitch, (2) diversion of major drains beneath nursery, (3) construction of nursery building foundations.

Phase 2 will commence over the Summer Holidays and this will see the walls, roof, internal decoration and fitting out completed allowing the building to be occupied.

Due to a combination of factors including construction resource and material availability the programme has had to be revised as follows:

* Original ‘go-live’: August 2021
* Revised ‘go-live’: October 2021

Renfrewshire Council have agreed a programme of works with the contractor, CGC, that will see works carried out on site until early October. A moving-in period will then follow over the October Break (11/10/21 – 15/10/21) and the nursery will be operational in St Catherine’s from 18/10/21.

Please note that during the period August 2021 to October 2021 the nursery will continue to operate from within Gallowhill Community Centre, as per current arrangements.

Yours sincerely,

E Henry

Emma Henry

Head Teacher